PROJECT: AI SECURITY AGENT

“Scan code, applications, APIs, and AI systems to detect vulnerabilities and explain them from an attacker’s perspective.”

FULL SDLC ROADMAP (PHASE-WISE)

The development is divided into 7 structured phases from requirement analysis to deployment and maintenance.

PHASE 1: REQUIREMENT ANALYSIS (Week 1–2)

Goal

Define the scope, features, and system boundaries clearly.

Functional Requirements

The system should:

- Accept multiple input types:

  - ZIP file upload (primary input)

  - GitHub repository link

  - Website URL

  - API endpoint

  - AI model / prompt interface

- Perform vulnerability detection using rule-based tools

- Generate intelligent outputs:

  - Vulnerability explanation

  - Attack scenario (attacker perspective)

  - Fix suggestions

- Provide results through a structured dashboard

Non-Functional Requirements

- Response time: under 30 seconds for small inputs

- Simple and user-friendly interface

- Modular and scalable architecture (basic level)

- Reliable output with fallback mechanisms

Output

- Software Requirement Specification (SRS)

PHASE 2: DATA COLLECTION (Week 2–4)

Goal

Build a foundational knowledge base for detection and reasoning.

Data Sources

Vulnerability Standards

- OWASP Top 10

Vulnerability Databases

- National Vulnerability Database

Prebuilt Detection Rules

- Semgrep rules

- Bandit rules

Data to Collect

- Vulnerability patterns (regex / rules)

- Descriptions of vulnerabilities

- Attack scenarios (reference level)

- Fix strategies

Output

- Knowledge base (JSON or database)

PHASE 3: SYSTEM DESIGN (Week 4–6)

Architecture Design

Core Modules

- Input Handler

- Scanner Engine (Detection Layer)

- AI Reasoning Engine

- Fallback Manager

- Report Generator

- Frontend Dashboard

Tech Stack

Backend

- FastAPI

Frontend

- React

Database

- MongoDB

AI Models

Primary Model:

- LLaMA 3 8B Instruct (via Hugging Face)

Fallback Models:

- Code LLaMA 7B

- Mistral 7B

Key Design Concept

Hybrid architecture combining:

- Rule-based detection

- LLM-based reasoning

- Conditional multi-model fallback

Output

- Architecture diagram

- Database schema

- API specifications

PHASE 4: DEVELOPMENT (CORE PHASE)

Phase 4.1: Detection Engine (Month 2–3)

Build vulnerability detection using:

- Semgrep

- Bandit

Features:

- Code scanning

- Pattern matching

- Language-aware detection

Phase 4.2: AI Reasoning Layer (Month 3–4)

Develop prompt-based AI system.

Input

- Vulnerability details

- Code snippet

Output

- Explanation of issue

- Attack scenario

- Fix recommendation

Phase 4.3: Input Modules (Month 4–6)

Implement input options progressively:

- ZIP file upload (mandatory)

- GitHub repository integration

- Website URL scanner (basic HTTP/security checks)

- API endpoint tester

- AI model testing interface (prompt-based security checks)

Phase 4.4: Fallback Mechanism (Month 5–6)

Implement reliability layer:

AI Fallback

- Primary: LLaMA 3

- Fallback:

  - Mistral 7B (on failure or timeout)

  - Code LLaMA (for complex code scenarios)

  - Template-based response (last fallback)

Detection Fallback

- Primary: Semgrep

- Secondary: Bandit (language-specific fallback)

Fallback Conditions

- API failure or timeout

- Low-quality AI response

- Complex input detection

Phase 4.5: Frontend Development (Month 5–7)

Build dashboard with:

- Input selection interface

- Upload and scan controls

- Vulnerability results view

- Risk scoring display

- Report generation

PHASE 5: TESTING (Month 7–8)

Testing Types

Unit Testing

- Backend APIs

Integration Testing

- Detection + AI pipeline

Security Testing

- Test on known vulnerable applications

Tools

- Postman

- pytest

PHASE 6: DEPLOYMENT (Month 8–9)

Hosting

Frontend

- Vercel

Backend

- Render

Optional

- Docker for containerization

Additional Features

- Basic authentication system

- API rate limiting

- Logging and monitoring

PHASE 7: MAINTENANCE AND IMPROVEMENT (Final Month)

Improvements

- Detection accuracy

- AI prompt optimization

- UI/UX refinement

Additions

- Demo test cases

- Preloaded vulnerable sample projects

- Performance optimizations

MODEL USAGE STRATEGY

Primary Model

- LLM (LLaMA 3 via Hugging Face)

Used for:

- Explanation

- Attack simulation

- Fix suggestions

Detection System

- Rule-based approach using Semgrep and Bandit

- No machine learning required for detection

Optional Advanced

- Fine-tuned model for improved explanations (not mandatory)

FINAL SYSTEM ARCHITECTURE FLOW

User Input (ZIP / GitHub / URL / API / AI Model)
        ↓
Input Handler (FastAPI)
        ↓
Detection Layer (Semgrep / Bandit)
        ↓
AI Reasoning Layer (LLaMA 3)
        ↓
Fallback Manager (Mistral / Code LLaMA / Templates)
        ↓
Database Storage (MongoDB)
        ↓
Frontend Dashboard (React on Vercel)

FINAL SUMMARY

This system is designed as a hybrid AI-powered security assistant that combines:

- Rule-based vulnerability detection

- AI-driven explanation and attack simulation

- Multi-input support

- Intelligent fallback mechanisms

The architecture ensures reliability, scalability, and practical usability while remaining feasible for a final year project and extendable into a startup-level product.